

**Project Status Report**



**Project Name:** Grade Record System for Bangkal Elementary School - Main

**Department:** School of Computing and Information Security

**Focus Area:** Public School

**Product/Process:**



**Prepared By:**

|  |  |
| --- | --- |
| **Document Owner(s)** | **Project/Organization Role** |
| Patrick Cedie Adriano | Project Manager |
| Mark Justine Apit | Project Developer |
| Tyrone Edward Fonacier | Project Developer |

**Project Status Report Version Control**

|  |  |  |  |
| --- | --- | --- | --- |
| **Version** | **Date** | **Author** | **Change Description** |
| 1.0 | 06/13/18 | Patrick Cedie | Document created |
| 1.1 | 06/20/18 | Patrick Cedie | Proposed Use Case & Event Table Creation |
| 1.2 | 06/27/18 | Patrick Cedie  Mark Justine  Tyrone Edward | * Full Use Case Description * Activity Diagram * Object Diagram * Data Flow Diagram - Level 0 * Context Level Diagram |
| 1.3 | 07/03/18 | Patrick Cedie  Mark Justine  Tyrone Edward | * Revised Use Case Diagram * Class Diagram * Entity Relationship Diagram * Revised Activity Diagram * Revised Object Diagram * Revised Events Table * Revised Full Use Case Description |
| 1.4 | 07/11/18 | Patrick Cedie  Mark Justine  Tyrone Edward | * Sequence Diagram * Data Flow Diagram – Child Diagrams * Revised Use Case Diagram * Revised Class Diagram * Revised Entity Relationship Diagram |
| 1.5 | 07/25/18 | Patrick Cedie  Mark Justine  Tyrone Edward | * Revised Statement of the Problem * Revised Objectives * Revised Related Literature |
| 1.6 | 08/03/18 | Mark Justine  Tyrone Edward | * Interview Client |
| 1.7 | 08/15/18 | Patrick Cedie  Mark Justine  Tyrone Edward | * Communication Diagram * State Diagram * Timing Diagram * Component Diagram * Deployment Diagram * Package Diagram * Revised Use Case Diagram * Revised Data Flow Diagram * Revised Entity-Relationship Diagram * Revised Activity Diagram * Revised System Sequence Diagram * Revised Class Diagram * Revised Object Diagram * Prototype |

**TABLE OF CONTENTS**

[1 PROJECT STATUS REPORT PURPOSE 3](#_Toc77392557)

[2 PROJECT STATUS REPORT TEMPLATE 3](#_Toc77392558)

[2.1 Project Status Report Details 3](#_Toc77392559)

[2.2 Project Status Report Template 3](#_Toc77392560)

[3 PROJECT STATUS REPORT APPROVALS 3](#_Toc77392561)

[4 APPENDICES 3](#_Toc77392562)

[4.1 Document Guidelines 3](#_Toc77392563)

[4.2 Project Status Report Sections Omitted 3](#_Toc77392564)

# PROJECT STATUS REPORT PURPOSE

The Project Status Report is a document that Project Managers may use as a means of formal regular reporting on the status of a project to the key project stakeholders, including the project adviser and project consultant.



# PROJECT STATUS REPORT TEMPLATE

## Project Status Report Details

* + Project Description - It will be a web based application and the system will be cloud-based using Firebase. The system will cover the assignment of teachers for each section, the registration of students, the submission of subject grades the computation of final subject grades and evaluation of learner observed values and attendance for the report card.

## Project Status Report Template

|  |  |  |
| --- | --- | --- |
| Project Name | | |
| Prepared By:  Patrick Cedie | Date:  08/14/18 | Reporting Period:  07/11/18 to |
| Project Overall Status:  The project is mostly on schedule, just need to catch up on delayed deliverables. | | |
| Project Summary:  A Grade Record System for Bangkal Elementary School - Main | | |
| **Milestone Deliverables performance reporting over last period**   |  |  |  |  | | --- | --- | --- | --- | | **Milestone Deliverables** | **Due Date** | **% Completed** | **Deliverable Status** | | Milestone 1 | | | | | * Migration of INTSDEV files to GitHub | 06/13/18 | 100% |  | | * The Github proficiency of all members | 06/20/18 | 100% |  | | * Events Table, Use Case Diagram | 06/20/18 | 100% |  | | Milestone 2 | | | | | * Full Use Case Description | 06/27/18 | 100% |  | | * Activity Diagram | 06/27/18 | 100% |  | | * Object Diagram | 06/27/18 | 100% |  | | * Data Flow Diagram – Level 0 | 06/27/18 | 100% |  | | Milestone 3 | | | | | * Revised Use Case Diagram | 07/03/18 | 100% |  | | * Class Diagram | 07/03/18 | 100% |  | | * Entity Relationship Diagram | 07/03/18 | 100% |  | | * Revised Activity Diagram | 07/03/18 | 100% |  | | * Revised Object Diagram | 07/03/18 | 100% |  | | * Revised Events Table | 07/03/18 | 100% |  | | * Revised Full Use Case Description | 07/03/18 | 100% |  | | Milestone 4 | | | | | * Sequence Diagram | 07/11/18 | 100% |  | | * Data Flow Diagrams – Child Diagrams | 07/11/18 | 100% |  | | * Revised Use Case Diagrams | 07/11/18 | 100% |  | | * Revised Class Diagram | 07/11/18 | 100% |  | | * Revised Entity Relationship Diagram | 07/11/18 | 100% |  | | * Prototype | 07/18/18 | 15% |  | | * PowerPoint Presentation for Midterm Defense | 07/18/18 | 100% |  | | * Revised Statement of the Problem | 07/25/18 | 70% | **[Behind Schedule]** | | * Revised Objectives | 07/25/18 | 70% | **[Behind Schedule]** | | * Revised Related Literature | 07/25/18 | 70% | **[Behind Schedule]** | | * Interview Client | 08/03/18 | 100% | **[On Schedule]** | | * Communication Diagram | 08/15/18 | 80% |  | | * State Diagram | 08/15/18 | 80% |  | | * Timing Diagram | 08/15/18 | 80% |  | | * Component Diagram | 08/15/18 | 80% |  | | * Deployment Diagram | 08/15/18 | 80% |  | | * Package Diagram | 08/15/18 | 80% |  | | * Revised Use Case Diagram | 08/15/18 | 100% |  | | * Revised Data Flow Diagram | 08/15/18 | 100% |  | | * Revised Entity-Relationship Diagram | 08/15/18 | 100% |  | | * Revised Activity Diagram | 08/15/18 | 100% |  | | * Revised System Sequence Diagram | 08/15/18 | 100% |  | | * Revised Class Diagram | 08/15/18 | 100% |  | | * Revised Object Diagram | 08/15/18 | 100% |  | | * Prototype | 08/15/18 | 30% |  | | | |
| **Project impact of milestone success or failure for project remainder**   |  |  | | --- | --- | | [Replace this text with a description of milestone and potential scope changes.] | [Replace this text with a brief description of any changes to the project schedule required as a result of the amended milestone(s).] | | | |
| **Project Issue Management Status**   |  |  |  |  |  | | --- | --- | --- | --- | --- | | **Issue and Description** | **Project Impact** | **Target Due Date** | **Issue Status** | **Issue Resolution** | | [Description of Risk] | [High/Medium/Low] |  | [Open/Closed] | [Description] | | [Description of Risk] | [High/Medium/Low] |  | [Open/Closed] | [Description] | | | |



# PROJECT STATUS REPORT APPROVALS

**Prepared by** Patrick Cedie Adriano

Project Manager

**Approved by** \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Project Advisor

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Client Sponsor

